South Delta Habitat Restoration Ideas

Objective:

By January 2008, deliver to Byron south Delta maps and accompanying text describing conceptual ideas for habitat restoration to increase ecosystem and related recreation benefits for the near term (next 2 years) and with a PC (>=5 years out).  “South Delta” refers to the Delta area south of San Joaquin River.

A second set of maps should be produced showing the entire Delta, adding habitat restoration suggestions of others outside the South Delta.  Recreational benefits should be viewed as a secondary function.  A separate recreation planner will be added to the team to integrate recreation elements as an overlay to ecosystem restoration concepts.

Land use changes for habitat restoration could include:

Habitat restoration, including but not limited to:

Floodplains

Wetlands

Channels

Revenue-generating creation related to habitat restoration

Fishing

Duck hunting

Bird watching

Boating, motor and non-motor

Bicycling, touring

Eco tourism

Ag tourism

Agriculture

Carbon sequestration

Team:

Byron Buck

Rick Sitts

Dave Harlow

Pete Rhoads

Dave Osti

Curt Schmutte

Tasks.

- Manage (Rick)

- Acquire data/info, but not on ownerships:

  - Delta Vision, BDCP doc’s, PPIC report, etc. (Each of us)

  - Plans for the south Delta, including SJ Co., DRERIP’s and Enviros (Pete)

  - Lidar elevation data to Dave Osti (Curt)

  - Contact TNC, Jeff Mount, NHI’s John Cain  (Pete & Dave H.)

  - Recreation use (fishing, hunting, bird watching, boating) (Pete & Dave H.)

  - Habitat restoration suitability criteria such as elevations, etc. (Rick)

- Bring in GIS capabilities – Dave Osti

- Meet in November, Dec. and early Jan. to update each other on analyses. (Team)

- Identify and evaluate applicability of broader operations modeling (Curt)

  - U-prime modeling of channels suitable for adjacent marshes.

  - Floodway modeling.

- Agree on and apply suitability criteria to South Delta maps and identify types of habitat restoration and recreation improvements. (Team)

- Produce draft maps with acres for each use (Dave O.)

- Produce draft text and accompanying maps.  (Team)

- Produce final map and text.  (Team)

# Deliverables

- Draft areas map and text on habitat restoration and recreation improvements.

- Analysis updates at meetings.

- Final map and accompanying text.

# Schedule

- Oct. 12 - Kick-off meeting

- December-early January - Draft map and text

- January – Map and text